Support HDF5 1.8 in HDF-Java Products

Peter Cao

February 14, 2008

The document briefly discusses what is needed to support HDF5 1.8 in HDF-Java products and how much work for each task. The time estimation is very rough due to a lot of uncertainties.  There will be three steps to support HDF5 1.8 in HDF-Java products.

# Step one: use HDF5 1.6 compatibility flag

We will compile HDF5 1.8 library with “--with-default-api-version=v16” flag. This flag will make the library compatible to HDF5 1.6. We then compile and test the current hdf-java on HDF5 1.8. The estimate of the work is listed in the following table

| Task | Time (hours) | Notes |
| --- | --- | --- |
| Compile and test HDF5 1.8 for - Windows (32-bit) - Solaris (32-bit) - Linux (32-bit - Mac Intel - Mac Power PC - Linux 64-bit AMD - Solaris 64-bit SPARC | 8 | We assume everything goes ok on compiling and testing |
| Compile and test HDF-Java for - Windows (32-bit) - Solaris (32-bit) - Linux (32-bit - Mac Intel - Mac Power PC - Linux 64-bit AMD - Solaris 64-bit SPARC | 8 | We assume everything goes ok on compiling and testing |
| Test HDFView - Windows (32-bit) - Solaris (32-bit) - Linux (32-bit - Mac Intel - Mac Power PC - Linux 64-bit AMD - Solaris 64-bit SPARC | 8 | Very limited test. Full testing on release |
| Release and setup ftp | 8 | Should we keep both 1.6 and 1.8 releases? |

# Step Two: implement and test HDF5 1.8 JNI APIs

There will be two parts in the work: the Java wrapper and C JNI implementation.

| Task | Time (hours) | Notes |
| --- | --- | --- |
| Java wrapper | 16 | Rishi has finished 188 APIs. About 45 APIs left |
| C JNI implementation | 245 | 190 APIs |
| Testing | 245 | Write unit test cases |

# Step Three: use new APIs in HDF5 object package

Some of the new functions in HDF5 1.8 may help the Java performance. For example, the new H5Ocopy() should be better than the current Java copy function. Also, we can the function call that tracks number of open IDs to improve memory management in Java. And more…

| Task | Time (hours) | Notes |
| --- | --- | --- |
| Use new APIs in Java | 80 |  |