# Java Team Meeting:  12 Feb 99

Peter, Shen XI, Bob

Notes by REMcG

- Mac situation?

Peter worked with Tom Redmond last summer, they couldn’t get JHV to work.  There were 2 problems:

- Linking with the HDF library sometimes didn’t work

- The Java Virtual Machine ran out of memory even for small images.  This is a problem with Java.

- Dave T. – may join our team for a couple of months.

- Release:  Bob will make a MS project, incorporating these tasks:

- Bob – finish merge, checkin

- Spreadsheet merge, testing

- Documentation

- UG

- Server stuff

- Release, installation notes

- Testing

- Packing, download, etc.

Preliminary estimated release date:  April 5

This is a very tight schedule.

Detailed schedule available soon.

- Planning for future, trip to Goddard

- Status of JHV, features in next release (Peter will prepare slides)

- JDK 1.2 – what we want to do with the JDK 1.2 and JHV (ShenXi will prepare a report for Bob to take to GSFC)

- HDF5 – will meet next week to prepare slides (Bob and/or Mike will prepare for GSFC)

- HDF5to4 – maybe we can do this for this release.  Not assigned at this time.

This will be a very busy month.  We’ll all have to work very hard to get this release out on time.