nagg User Block WBS with estimates

Overview of the work and effort needed to complete the feature in nagg for the 1.5.2 release:

|  |  |
| --- | --- |
| **Task** | **Effort in hours** |
| Subtask |  |
|  |  |
| **Implementation** |  |
| Create structure for user block string, determine and reserve user block size | 4 |
| Obtaining values: |  |
| From root group | 2 |
| From product group | 2 |
| From aggregate beginning granule | 2 |
| From aggregate ending granule | 1 |
| Write user block | 2 |
|  |  |
| **Testing** |  |
| Write program to read user block, parse elements, and read and compare values with corresponding attribute values | 25 |
|  |  |
| **Documentation updates** |  |
| Add appropriate contents of this RFC to Reference Manual and User Guide | 8 |
|  |  |
| **Total hours** | **44** |